Daniel Dalton

Instructor: Professor Farley

CS 250: Software Development Lifecycle

April 19, 2026

Sprint Review and Retrospective: Transitioning ChadaTech to Scrum-Agile

The completion of the SNHU Travel Project represents a critical milestone for ChadaTech Company, enabling a thorough assessment of the shift from the traditional waterfall methodology to Agile. As the Scrum Master for this pilot, I believe an in-depth analysis of the transformation is essential. The following sections examine Scrum roles, the evolution of the software development lifecycle, strategies for managing project volatility, and the overall efficacy of the adopted methodology.

The SNHU Travel project succeeded due to clearly defined roles and deep engagement in the Scrum-Agile framework. The Product Owner served as a direct link between SNHU Travel stakeholders and the development team, prioritizing tasks to ensure work on high-impact features like the real-time booking engine and customer profile management. According to Zaigo Infotech (2026), continuous customer feedback at every stage is vital, contrasting with the limited involvement typical in waterfall models. As Scrum Master, I facilitated meetings and cleared obstacles, focusing not only on resolving technical issues but also on fostering organizational trust. For example, when a challenge emerged with a third-party flight data API, I coordinated focused sessions that enabled the team to resolve issues efficiently. The development team collaboratively translated user stories into robust code, sharing accountability for quality. This collaborative approach led to a high-quality final product, demonstrating that well-defined roles and cohesive teamwork drive project success.

The integration of user stories into the software development life cycle was a big change for ChadaTech. They used to do things the waterfall way. In the waterfall model, people would figure out what they wanted months before they started writing any code. With the Scrum-Agile framework, the software development life cycle became a process that they did over and over. They would capture what people wanted as user stories from the point of view of the people who would be using the software. This way, the team could make parts of a project and get them done quickly. This is great when things change fast. For instance, they made a user story about letting a traveler sort search results by price. They got it done, tested, and checked in two weeks. They made sure that when they finished a user story, it was really done. This meant that other people reviewed it and that it had automated tests. So, every user story they finished was something that could be used. They just kept making software and checking it, so they did not fall behind. This also meant that SNHU Travel leadership could give them feedback.

Managing interruptions and changes in direction is a big challenge. We saw this pilot project at ChadaTech. When we are designing custom software, the client's needs often change as they see the product take shape. For example, when we were working on the SNHU Travel application the market trends. We had to focus on domestic travel packages instead of international ones. If we were using the waterfall method, this change would have been a deal and would have required a lot of paperwork and would have probably delayed the project.

With the Scrum-Agile approach, we were able to make this change easily. The Agile way of developing travel software is really changing the industry because it lets us make products that are in line with what is happening in the market right now. As Startup House said in 2024, Agile travel software development is an approach that ensures products align with the latest market trends. We worked in periods of time so we could finish what we were doing and then just change what we were going to do next.

This flexibility was really helpful because it let us change direction without losing the work we had already done. It showed us that Agile is not about getting things done fast, but also about being able to respond to changes in a good way. We were able to change the SNHU Travel application to focus on travel packages without any big problems. This is an advantage of using the Scrum-Agile approach at ChadaTech.

Effective communication was key to our team’s success. It required moving away from the isolated communication styles of the past. As the Scrum Master, I focused on being open and communicating often. One example of effective communication happened during a daily scrum when a developer mentioned they were having trouble with the payment gateway integration. Instead of waiting for a weekly status meeting, I encouraged a quick conversation between that developer and the lead architect. Recent studies show that daily meetings lead to higher productivity and better teamwork (UAGC, 2026). I often clarified the sprint goal and made sure everyone understood what they needed to do right away. By giving regular, goal-focused feedback and creating a space where team members felt comfortable raising concerns early, we avoided the common issue of hidden project delays. This open communication built a culture of shared responsibility, where the success of the sprint was seen as a team accomplishment, not just a list of individual tasks.

The use of organizational tools was essential for maintaining transparency and communication. We used a digital Kanban board to show the flow of work from the product backlog to the done column. This tool was most effective during our Scrum events. In the daily scrum, the board displayed our progress toward the sprint goal, making it easy to spot tasks that were stuck in the testing phase. During the sprint review, the board acted as a record of what we accomplished, allowing stakeholders to see the team's speed. These tools, along with the Scrum principles of inspection and improvement, helped the team manage their workload effectively. The sprint retrospective was especially valuable. It allowed the team to reflect on their work and create plans for the next cycle (ResearchGate, 2026). The visibility provided by these tools meant there were no surprises for the client or company leaders, which helped build trust across the organization.

In evaluating the overall effectiveness of the Scrum-Agile approach for the SNHU Travel project, several pros and cons appeared. On the positive side, the iterative nature of the project led to a much higher level of client satisfaction. SNHU Travel was able to see and interact with the application every two weeks. The quality of the code improved because of the continuous integration and testing required by the Agile life cycle. However, the transition had its challenges. Some team members found the high level of collaboration and the frequent meetings to be a significant change from the more isolated waterfall style. There was also a learning curve in estimating the effort needed for user stories, which caused some initial over-commitment during the early sprints.

Ultimately, the Scrum-Agile approach proved to be the best choice for the SNHU Travel development project. The travel industry undergoes rapid changes and has high user expectations for a modern, responsive interface. The flexibility, transparency, and focus on delivering value that Scrum offers enabled ChadaTech to create an innovative tool that met the client’s needs better than a waterfall approach could have. The pilot program showed that while the cultural shift demands effort and dedicated coaching, the benefits in product quality and organizational agility are significant. Given these results, moving all development teams at ChadaTech to an Agile methodology using the Scrum framework is a smart decision that will likely boost long-term client retention and company unity.

References

Herzing, I. M. (2026). The evolving role of the Scrum Master in project management: Systematic literature review. Saudi Journal of Business and Management Studies, 11(2), 28-39. https://doi.org/10.36348/sjbms.2026.v11i02.002

ResearchGate. (2026). MCDM approach to investigate the effectiveness of SCRUM events in minimizing risk factors in project management. https://www.researchgate.net/publication/373094729

Startup House. (2024, January 17). Agile travel software development unveiled. https://startup-house.com/blog/agile-travel-software-development

UAGC. (2026). What is Scrum? Key principles for project management success. https://www.uagc.edu/blog/what-is-scrum

Zaigo Infotech. (2026, March 23). Agile vs Waterfall 2026: Key differences explained. https://zaigoinfotech.com/blogs/agile-vs-waterfall-explained